## Slide 1: Energy Saving Awareness 1/20/15
Project Release Plan
Sponsored by Monterey Bay Sanctuary Building Display
Contact from company/organization:
PJOuzts@principiaengineering.com
Team Sustainers
Our Team
(Product Owner) Howard Tjong
(Scrum Master) Garrett Weng
(Developer) Ashley Stallcop
Company or organization logo (if applicable)

## Slide 2: Energy Saving Awareness
Project Release Plan
Create an interface that provides the audience with visual information about what they can do to conserve energy in their buildings.

## Slide 3: Energy Saving Awareness
Project Release Plan – User Stories
Sprint 1 (Complete research and product design)
  As a team, we want to create a high level design so that can begin development and analysis
  As individuals, learn the relevant technologies so that we can develop our project
  As a team, communicate with the sponsor so that we have a better understanding of what the customer wants

## Slide 4: Energy Saving Awareness
Project Release Plan – User Stories
Sprint 2 (Complete basic functionality)
  As a user, I want a functional GUI/Interface so that I can see how to conserve energy
  As a back end developer, I want sufficient data and analysis so that I can develop a data structure for the front end
  As a front end developer, I want the backend data to be complete so that I can present the data using my interface

## Slide 5: Energy Saving Awareness
Project Release Plan – User Stories
Sprint 3 (Advanced features and quality assurance)
  As a user, I want the user to be aesthetically pleasing so that all may be enticed by it
  As a team, we want to test our product to ensure that the customer is happy

## Slide 6: Energy Saving Awareness
Project Release Plan – Architecture
[Describe in words or, better, with a diagram the overall structure/major components of your planned product.]

## Slide 7: Energy Saving Awareness
Project Release Plan – Challenges/Risks
Designing the frontend e.g. complex feature set
Website or IOS application i.e. figuring out whether to create a website or IOS application e.g. unfamiliar technology
Challenge/Risk 3 e.g. new/immature technology
…
(use several slides as necessary)

## Slide 8: Energy Saving Awareness
Project Release Plan – Technologies
C++, C, Java e.g. programming language(s)
Web2py e.g. web framework
Technology 3 e.g. development environment
…
(use several slides as necessary)